# TEST PLAN

Works Reruiter – Enterprise Recruitment Workflow Management System (RMS)

SWP391 – Group 7 (SE20A05)

# DOCUMENT INFORMATION

| Field | Description |
| --- | --- |
| Project Name | Works Reruiter – Enterprise Recruitment Workflow Management System (RMS) |
| Document Title | TEST PLAN |
| Version | v1.0 |
| Prepared By | Huynh Dang Ly (DE190075) – QA Lead |
| Reviewed By | Hoang Hoai Nam (DE190287) – Team Leader |
| Approved By | SWP391 Lecturer / Group 7 members |
| Date | 19/06/2026 |
| Status | Approved |

## Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 19/06/2026 | Huynh Dang Ly | Initial version |
| 1.1 | 05/07/2026 | Huynh Dang Ly | Updated test scope and schedule after Sprint 2 |

# INTRODUCTION

This Test Plan defines the testing approach, scope, schedule, resources, tools, and activities for Works Reruiter, an internal Enterprise Recruitment Workflow Management System (RMS). The objective is to ensure the system meets its functional and non-functional requirements — including the mandatory multi-level approval pipeline (Department Head -> HR Manager -> Admin), the 13-state recruitment request lifecycle, and the AI-assisted CV parsing/semantic search features — before the system is considered ready for the final SWP391 evaluation and production-style demo.

Verify that all core recruitment workflows behave correctly end-to-end (Gateway -> Identity / Recruiting / Profiles / Notification microservices).

Provide confidence to stakeholders (lecturer, group members) that the plan-locked recruitment enforcement (ADR rules) is respected.

Detect defects early across the NestJS microservice boundaries (HTTP <-> TCP) and the React SPA.

Testing is critical for this project because recruitment decisions are irreversible business actions (approvals, hiring decisions) and must be protected by strict role-based access control (RBAC).

# PROJECT OVERVIEW

Works Reruiter digitizes the end-to-end hiring workflow of an organization. It enforces a mandatory approval pipeline (Department Head -> HR Manager -> Admin) so that no recruitment activity can occur without an approved OverallPlan. The system supports 4 actors: Department Head, HR Manager, Admin/Boss, and Candidate, driving a recruitment request through 13 lifecycle states from DRAFT to COMPLETED. AI (local embeddings via @xenova/transformers + pgvector) is used only as a utility for CV text extraction and semantic candidate search, never for automated scoring or decision-making.

| Component | Configuration |
| --- | --- |
| Frontend | React 19 + Vite 6 SPA, Radix UI, CSS variable design system |
| Backend Gateway | NestJS 11 HTTP entry point (:3001) |
| Microservices | Identity (:3010), Recruiting (:3011), Profiles (:3012), Notification (:3013) — NestJS TCP |
| Database | PostgreSQL 16 (pgvector) via Prisma ORM |
| Queue | BullMQ + Redis 7 (async CV parsing / embedding jobs) |
| Authentication | JWT access + refresh tokens |
| Number of actors | 4 roles: Department Head, HR Manager, Admin, Candidate |

# TEST OBJECTIVES

Verify that all functional requirements of the recruitment workflow are correctly implemented.

Validate business workflows: request creation, HR review, boss approval, plan creation/approval, campaign execution, interview scheduling, and hiring decisions.

Detect defects early through unit, integration, and system testing across each sprint.

Ensure system stability under normal and concurrent usage across the 4 microservices.

Verify role-based access control (RBAC) so each actor can only perform actions permitted by their role.

Ensure Gateway-to-microservice APIs (HTTP -> TCP) respond within acceptable performance limits.

Validate integration between the React frontend and the NestJS Gateway/microservices.

# TEST SCOPE

## In Scope

| Module | Description |
| --- | --- |
| Authentication & Authorization | Register, login, logout, refresh token, forgot/reset password, RBAC guards |
| User / Organization / Department | User management, role assignment, organization & department CRUD |
| Recruitment Requests | 13-state lifecycle: DRAFT -> ... -> COMPLETED, submit/forward/approve/reject, audit logs |
| Recruitment Plans | OverallPlan & Task Plan creation, submission, approval, revision requests |
| Interviews | Scheduling, rescheduling, cancellation, available slots, result recording, hiring decision |
| Candidate Profiles & CV | CV upload (PDF/DOCX), text extraction, profile CRUD, vector-based candidate search |
| Notifications | In-app notifications, unread count, mark as read, transactional emails |
| Reports | Annual report, department report, time-to-hire metrics, pipeline overview |

## Out of Scope

Load/stress testing beyond simulated classroom-scale concurrent users.

Third-party email deliverability testing (SMTP provider is assumed reliable).

Mobile application testing (no dedicated mobile client exists for this project).

Penetration testing / formal security audit (only functional security checks are covered).

# TEST ITEMS

| Item | Description |
| --- | --- |
| Auth APIs | /auth/register, /auth/login, /auth/refresh, /auth/logout, /auth/forgot-password, /auth/reset-password |
| Recruitment Request APIs | /recruitment-requests and sub-routes (submit, forward-to-boss, approve, reject, logs, tracking) |
| Plan APIs | /recruitment-requests/:id/plan and /plan-tasks/:taskId routes |
| Interview APIs | /interviews and sub-routes (cancel, reschedule, result, hiring-decision, available-slots) |
| Candidate/CV APIs | /candidates, /candidates/upload-cv, /candidates/search (vector search) |
| Notification APIs | /notifications and sub-routes |
| Report APIs | /reports/annual, /reports/department/:id, /reports/time-to-hire, /reports/pipeline |
| Frontend Screens | Login, Dashboard, Request List/Detail, Plan Editor, Interview Scheduler, Candidate Search |
| PostgreSQL Database | Prisma schema validation, pgvector similarity search |

# TEST TYPES

| Test Type | Purpose |
| --- | --- |
| Functional Testing | Validate business functions of each module (requests, plans, interviews, CV) |
| Integration Testing | Verify Gateway <-> Identity/Recruiting/Profiles/Notification TCP communication |
| System Testing | Validate end-to-end workflows: DRAFT -> ... -> COMPLETED |
| Regression Testing | Ensure new sprint changes do not break previously passed test cases |
| Performance Testing | Evaluate API response time under simulated concurrent load (Gateway + TCP hops) |
| Security Testing | Validate JWT auth, refresh token rotation, and RBAC per role |
| Usability Testing | Verify the React SPA is intuitive for each of the 4 actor roles |
| Compatibility Testing | Verify UI on Chrome, Edge, Firefox (desktop) |

Regression testing is executed after every sprint release (end of each 2-week sprint).

# TEST APPROACH / TEST STRATEGY

The team follows a risk-based, Agile testing approach aligned with the project's sprint cadence. Each sprint's newly implemented endpoints/screens are tested first (highest risk = mandatory approval pipeline and RBAC), followed by regression of previously completed modules.

| Testing Level | Approach |
| --- | --- |
| Unit Testing | Performed by developers using Jest for NestJS services |
| Integration Testing | TCP message-pattern and HTTP API testing with Postman/Insomnia |
| System Testing | Manual black-box testing using written test cases |
| Automation Testing | Selective Playwright/Jest e2e scripts for critical regression flows |

## Techniques

Equivalence Partitioning — e.g. valid/invalid role combinations on protected routes

Boundary Value Analysis — e.g. request/plan state transition edges

Decision Table Testing — e.g. RBAC matrix per endpoint x role

Use Case Testing — e.g. full recruitment request lifecycle

State Transition Testing — 13-state recruitment request lifecycle

# ENTRY CRITERIA

Sprint requirements/user stories reviewed and approved by the team.

Test environment (local Docker Compose: PostgreSQL + Redis) ready.

Build successfully deployed to local/dev environment (gateway + microservices + webapp).

Test data prepared (seed users for each of the 4 roles).

Test cases reviewed by at least one other team member.

# EXIT CRITERIA

100% of critical (Severity 1) test cases executed.

No Severity 1 (Critical) or Severity 2 (High) defects remain open.

Test summary report completed and shared with the team.

Lecturer/stakeholder demo walkthrough approved.

# TEST ENVIRONMENT

| Component | Configuration |
| --- | --- |
| Frontend | React 19 + Vite 6 (localhost:3000) |
| Gateway | NestJS 11 HTTP API (localhost:3001) |
| Microservices | Identity/Recruiting/Profiles/Notification via TCP (:3010-:3013) |
| Database | PostgreSQL 16 with pgvector extension (Docker) |
| Queue | Redis 7 + BullMQ worker (Docker) |
| Browser | Chrome, Edge, Firefox (latest stable) |
| OS | Windows 11 (development machines) |

# TEST TOOLS

| Tool | Purpose |
| --- | --- |
| GitHub Issues / Projects | Task and defect tracking |
| Postman / Insomnia | API (HTTP) testing |
| Jest | Unit and integration testing (NestJS) |
| Playwright | UI automation / smoke regression |
| Docker Compose | Local test environment provisioning |
| Prisma Studio | Database inspection and test data validation |

# TEST DATA MANAGEMENT

Test data is created and maintained via Prisma seed scripts and manual entry through the UI.

Use seeded accounts for each role (Department Head, HR Manager, Admin, Candidate).

Generate mock recruitment requests at various lifecycle states for transition testing.

Prepare separate datasets for positive and negative testing (valid/invalid CV files, valid/invalid role tokens).

| Dataset | Purpose |
| --- | --- |
| Valid role accounts (4 roles) | Positive login and RBAC testing |
| Invalid/expired tokens | Negative auth testing |
| Sample CV files (PDF/DOCX, valid & corrupted) | CV upload and parsing testing |
| Requests across all 13 states | State transition and tracking testing |

# ROLES AND RESPONSIBILITIES

| Name | Student ID | Role | Responsibility |
| --- | --- | --- | --- |
| Hoang Hoai Nam | DE190287 | Team Leader | Overall project & test coordination, Recruitment Request & Plan module testing |
| Huynh Dang Ly | DE190075 | QA Lead | Manage test planning, test summary reporting, Gateway & Auth (Identity) module testing |
| Vo Van Thanh Phong | DE190421 | Tester | Interview & Candidate/CV (Profiles) module testing |
| Ngo Tuan Dung | DE190244 | Tester | Frontend (React SPA) testing |
| Nguyen Duy Hieu | DE190561 | Tester | Notification & Reports module testing, defect management |

# TEST SCHEDULE

Total testing duration: 1 month, from 19/06/2026 to 18/07/2026.

| Phase | Start Date | End Date | Owner |
| --- | --- | --- | --- |
| Test Planning | 19/06/2026 | 21/06/2026 | Huynh Dang Ly |
| Test Case Design | 22/06/2026 | 26/06/2026 | All members |
| Environment Setup | 22/06/2026 | 24/06/2026 | Vo Van Thanh Phong |
| Test Execution (Round 1) | 27/06/2026 | 06/07/2026 | All members |
| Defect Fixing & Retest | 07/07/2026 | 10/07/2026 | All members |
| Regression Testing | 11/07/2026 | 14/07/2026 | Hoang Hoai Nam, Ngo Tuan Dung |
| UAT | 15/07/2026 | 16/07/2026 | Nguyen Duy Hieu |
| Test Closure | 17/07/2026 | 18/07/2026 | Huynh Dang Ly |

# DEFECT MANAGEMENT PROCESS

Workflow: New -> Assigned -> In Progress -> Fixed -> Retest -> Closed

| Severity | Description |
| --- | --- |
| Critical | System crash / data loss / approval pipeline bypassed |
| High | Major business function failure (e.g. cannot approve/reject request) |
| Medium | Partial function issue (e.g. filter not working) |
| Low | Cosmetic / UI issue |

# RISKS AND MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delayed sprint build delivery | Testing delay | Daily stand-up build status check |
| Unstable local Docker environment | Failed test executions | Dedicated docker-compose reset script, shared troubleshooting doc |
| Lack of realistic test data (CVs, requests) | Low coverage of edge cases | Prisma seed scripts + manually crafted mock datasets |
| Limited time before final report (1 month) | Incomplete regression coverage | Prioritize critical workflows (approval pipeline, RBAC) first |

# TEST DELIVERABLES

Test Plan (this document)

Test Cases

Defect Reports

Test Execution Logs

Test Summary Report

Requirement Traceability Matrix (RTM)

# COMMUNICATION PLAN

| Activity | Frequency | Participants |
| --- | --- | --- |
| Daily sync (chat/standup) | Daily | All 5 members |
| Defect review meeting | Twice per week | QA Lead + Testers |
| Test status report | Weekly | All members + lecturer |

# APPROVALS

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Hoang Hoai Nam (DE190287) | Team Leader |  | 18/07/2026 |
| Huynh Dang Ly (DE190075) | QA Lead |  | 18/07/2026 |
| Vo Van Thanh Phong (DE190421) | Member |  | 18/07/2026 |
| Ngo Tuan Dung (DE190244) | Member |  | 18/07/2026 |
| Nguyen Duy Hieu (DE190561) | Member |  | 18/07/2026 |

END OF DOCUMENT